**CS 440 Meeting Minutes**

Group 22 Date: 2/29/20 Time: 12:30pm Duration: 1 hr

Present, on time: Harsh, Omar, Brian, Emmanuel

Present, not on time:

Absent:

None

Synopsis:

Added test cases, add sql functionality, updated UI, fixed ui issues, beginning to add backend and front end test cases

Recent Individual Accomplishments:

Harsh: New login screen, New Registration screen,

Omar:Added the functionality to the frontend for registering a new employee. Updated the modularity for the UI so that we can reuse the same widget design throughout the application. Added new tables to the T-SQL scripts.

Brian: Refactored Backend, Created CI for GitHub for easy integration, Adjusted Api to send more information when creating user.

Emmanuel: Debugged front end errors so that users can properly retrieve information from backend, SQL design planned.

Current Individual Activities:

Omar: Working on ER diagram. Writing test files for frontend. Modifying api to receive information.

Harsh: Fixing minor issues with frontend. Begging to update UI for manager and dashboard.

Brian: Continuing to refactor backend, also ensuring that transfer of api credit can be easily done.

Emmanuel: Working on API call to get waiter information.

Individual Action Items:

Harsh: UI for manager and dashboard

Omar: Updating E-R diagram for the SQL tables so they can reflect the needs for the backend. Finish writing test files for the frontend so that backend communication is working as needed. Modify login api to receive information

Emmanuel: Add backend api tests. Add api to get information from user (working together with Brian)

Brian: Create table API, Create get information on Table